CSE0613316 — Software Project Design and Development (Lab)

SOFTWARE TEST REPORT

Test Plan · Test Specification · Test Completion Report

Tailored from ISO/IEC/IEEE 29119-3

| Project title | FindMate — Instant Teammate Matchmaking Platform |
| --- | --- |
| Team ID | Team 04 |
| Member 1 (ID, name, role) | 211014022 — Abu Nasim — Test Lead & Full-Stack Developer |
| Member 2 (ID, name, role) | 211014035 — Rimon Chandra Bhowmik — Developer & Reviewer |
| Experiment | Exp 9 (v1.0) & Exp 10 (v1.1) — Combined Submission |
| Instructor | Al Imtiaz |
| Date of submission | October 26, 2026 |

OFFICIAL SOFTWARE TEST REPORT — FINDMATE PLATFORM Tailored from ISO/IEC/IEEE 29119-3 and ISO/IEC 25010 standards for CSE0613316 Lab (Experiments 9 & 10). Mapped to Course Outcomes CO3 (PO-i) and CO8 (PO-f). All numbers derive from verified automated CI runs on commit 791f8e5.

# Document Control

| Repository URL | https://github.com/Error-nasim/Findmate |
| --- | --- |
| Version tested (tag / commit SHA) | v1.0-release (Commit: 791f8e5) |
| Test environment URL (if deployed) | http://localhost:5173 (Frontend) & http://localhost:8080/api (Backend) |
| Report version | 1.1 (Unified Exp 9 + Exp 10 Artifacts) |
| Prepared by | Abu Nasim (Test Lead) |
| Reviewed by (other member) | Rimon Chandra Bhowmik (Peer Reviewer) |
| Target tier (Guideline §3) | Distinction (Aiming for Grade Band 4) |

### Revision history

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | Oct 23, 2026 | Abu Nasim | Initial test report for Experiment 9 (Unit, Integration, E2E suites) |
| 1.1 | Oct 26, 2026 | Rimon Chandra | Added static analysis, OWASP security, k6 performance, mutation testing (Exp 10) |

# 1. Introduction

## 1.1 Purpose

This report provides comprehensive testing documentation, test case specifications, continuous integration results, automated code coverage, non-functional quality verification, and release sign-off for FindMate version v1.0-release, tailored from ISO/IEC/IEEE 29119-3.

## 1.2 Product overview

FindMate is an instant team-up and matchmaking platform designed for competitive gamers, hackathon coders, sports squads, and study groups. It provides real-time lobby discovery, tag-driven compatibility scoring, host vetting with pitch notes, dedicated squad chat rooms, 1-on-1 direct messaging, and an administrative moderation control center.

## 1.3 Scope of testing

### In scope

| Feature / module | Requirement IDs | Test levels applied |
| --- | --- | --- |
| User Authentication & Profile | FR-01, NFR-02 | Unit, Integration, E2E, Security |
| Lobby Discovery Feed & Filtering | FR-02, FR-03 | Unit, Integration, E2E |
| Lobby Management & Lifecycle | FR-02, FR-05 | Unit, Integration, State Transition |
| Application & Host Vetting | FR-04, FR-05 | Integration, E2E, BVA |
| Squad Group Chat & 1-on-1 DMs | FR-06 | Integration, E2E, UI |

### Out of scope

| Feature / item | Reason not tested |
| --- | --- |
| Third-party Discord / Google OAuth internals | Owned by provider; verified via mocked OAuth payloads and sandbox mode. |
| Hardware audio/video WebRTC streaming | Externalized to native Discord / Zoom link dispatch; URL launch verified. |

## 1.4 References

| Document | Version / link |
| --- | --- |
| SRS (Experiment 2) | v1.0 (Course Repository) |
| Design Document (Experiment 3) | Diagrams/ER_Diagram.md & Sequence_Diagram.md |
| Software Testing Report Guideline | Lab Manual Supplement (UITS CSE0613316) |
| ISO/IEC/IEEE 29119-3 & ISO/IEC 25010 | IEEE Standard for Software and Systems Engineering |

## 1.5 Definitions and abbreviations

RTM — Requirements Traceability Matrix; EP — Equivalence Partitioning; BVA — Boundary Value Analysis; E2E — End-to-End; RBAC — Role-Based Access Control; p95 — 95th Percentile Response Latency; VU — Virtual User; SUS — System Usability Scale.

# 2. Test Environment

## 2.1 Environment configuration

| Operating system(s) | Ubuntu 22.04 LTS (x86_64 Linux 6.6) |
| --- | --- |
| Runtime / language version | Node.js v20.20.2 LTS, Go 1.27.0 (compat 1.22+) |
| Framework(s) | React 19.0.0, Vite 6.0.1, Tailwind CSS 3.4.13, Go Gin Web Framework |
| Database (test instance) | PostgreSQL 16 in Docker, seeded via scripts/seed-test.sql + LocalStorage cache |
| Browsers / devices | Chromium 128, Mozilla Firefox 129, Pixel 7 mobile viewport emulation |
| Test hosting | Local & GitHub Actions CI Runner (ubuntu-latest) |
| Test tools and versions | node:test (Node 20), Playwright 1.48, k6 v0.54, OWASP ZAP 2.14, Lighthouse 12.2 |

## 2.2 Test data

Test data is maintained through isolated fixtures and factory functions in tests/fixtures/ and FindMate_Frontend/src/data/. Pre-seeded accounts represent distinct roles (Admin Abu Nasim, Member Rimon Chandra, Applicant Jordan Reeve, toxic user spambot99). No real personal credentials or secrets are used.

## 2.3 How to run the tests

Run all tests with a single command from the project root:
npm test            # Unit, Integration & E2E tests
npm run test:coverage # Coverage measurement
cd FindMate_Backend && go test -v ./... # Go backend unit tests

git clone https://github.com/Error-nasim/Findmate.git && cd Findmate git checkout v1.0-release npm test # Run all 27 JS Unit, Integration, and E2E Tests npm run test:coverage # Run with native V8 code coverage measurement cd FindMate_Backend && go test -v ./... # Run Go Backend Unit Tests npm run test:all # Execute full unified suite with single command

# 3. Test Strategy

## 3.1 Test levels and types

| Level / type | Objective | Technique(s) | Tool | Auto? | Owner |
| --- | --- | --- | --- | --- | --- |
| Unit | Validate ratings math, query resolvers, tag formatters | EP, BVA | node:test | Yes | Abu Nasim |
| Integration / API | Verify lobby CRUD, join requests, approval state flow | State Transition | node:test + Go | Yes | Abu Nasim |
| System / E2E | Validate complete user journeys through real UI | Use Case Scenarios | Playwright | Yes | Rimon Chandra |
| Acceptance (UAT) | Verify user-story acceptance criteria from SRS | Story Acceptance | Manual + E2E | Yes | Abu Nasim |
| Regression | Ensure zero regression on defect fixes | CI Automated Suite | GitHub Actions | Yes | Abu Nasim |
| Performance | Measure p95 response time and load saturation | Load Testing (20 VUs) | k6 (Grafana) | Yes | Rimon Chandra |
| Security | Verify RBAC gates, OWASP Top 10, ASVS Level 1 | Negative Testing, ZAP | OWASP ZAP | Yes | Abu Nasim |
| Accessibility | Validate WCAG 2.2 AA standards across viewports | Accessibility Trees | Lighthouse / axe | Yes | Abu Nasim |
| Compatibility | Verify rendering across Chromium, Firefox, Mobile | Viewport Matrix | Playwright | Yes | Rimon Chandra |
| Usability | Evaluate task completion rate and cognitive load | Direct Observation | SUS Questionnaire | No | Abu Nasim |

Node.js native test runner (node:test) was selected for rapid, zero-dependency unit and integration execution with built-in V8 coverage. Playwright provides cross-browser E2E verification across Chromium, Firefox, and mobile viewports. k6 simulates concurrent load testing for p95 benchmarks.

## 3.2 Entry criteria

☐  Feature is merged to develop and builds without errors

☐  SRS acceptance criteria exist for every requirement under test

☐  Test environment and test data are ready and documented (§2)

☐  Add any others

## 3.3 Exit criteria

Copy the targets for your declared tier from Guideline §3. Complete "Achieved" and "Met?" after execution.

| Criterion | Target | Achieved | Met? | Evidence |
| --- | --- | --- | --- | --- |
| FRs with ≥1 test case | 100% | 100% | YES | Section 4 (RTM) |
| Priority-1 test cases passing | 100% | 100% (27/27 pass) | YES | Section 6.1 (Summary) |
| Line coverage (core layer) | ≥ 85% | 99.00% | YES | coverage_summary.txt |
| Branch coverage (core layer) | ≥ 60% | 87.85% | YES | coverage_summary.txt |
| Open S1 / S2 defects | 0 / 0 | 0 Open (all fixed) | YES | Section 9 (Defect Log) |
| Static-analysis quality gate | Passed (A/A/A) | Passed (0 Bugs/0 Vulns) | YES | SonarCloud Report |
| Dependency audit: Critical / High | 0 / 0 | 0 Critical / 0 High | YES | npm audit clean |
| p95 response time (key endpoints) | < 500 ms (NFR-1) | 188.4 ms (20 VUs) | YES | performance_k6_summary.json |
| Lighthouse accessibility score | ≥ 90 | 96 (Feed), 94 (Detail) | YES | lighthouse_report.md |
| Mutation score (Distinction) | ≥ 60% | 94.4% (17/18 killed) | YES | Stryker Mutator |

# 4. Requirements Traceability Matrix

List every requirement from the SRS: all FRs and all NFRs. Every row must have at least one test case. Every test case in §5 must appear here.

| Req ID | Requirement (short) | Priority | Test case IDs | Level(s) | Status |
| --- | --- | --- | --- | --- | --- |
| FR-01 | User auth, profile session, & dynamic rating calculation | High | TC-RATE-01..05, TC-USER-01 | Unit, E2E | Pass |
| FR-02 | Create lobby with category, tags, and capacity limit [2, 10] | High | TC-VAL-01..03, TC-TAG-01..02, TC-INT-01 | Unit, Integ | Pass |
| FR-03 | Discover lobbies with search, category tabs, and hashtag filter | Med | TC-E2E-01 | E2E | Pass |
| FR-04 | Submit join request with custom pitch note [5, 300 chars] | High | TC-PITCH-01..03, TC-INT-02 | Unit, Integ | Pass |
| FR-05 | Host review flow: accept applicant, lock slot, auto-DM spawn | High | TC-INT-03..05, TC-E2E-02 | Integ, State | Pass |
| FR-06 | Real-time squad group chat & 1-on-1 direct messaging | High | TC-INT-01, TC-INT-03, TC-E2E-02 | Integ, UI | Pass |
| FR-07 | Admin Control Center: report triage, ban user, delete lobby | High | TC-SEC-01..05, TC-E2E-03 | Integ, Sec | Pass |
| FR-08 | Post-lobby session completion and teammate review prompt | Med | TC-INT-05, TC-RATE-04 | Integ, Unit | Pass |
| NFR-01 | Feed response time under 20 concurrent VUs < 500 ms | High | TC-PERF-01 | Perf (k6) | Pass |
| NFR-02 | Role-based access control (non-admin blocked with 403) | High | TC-SEC-02, TC-SEC-04 | Security | Pass |

| Total requirements | 11 (8 Functional + 3 Non-Functional) |
| --- | --- |
| Requirements with ≥1 test | 11 / 11 (100.0%) |
| Requirements with ≥1 negative test | 8 / 11 (72.7%) |

# 5. Test Case Specification

## 5.1 Test case summary

One row per test case. Source = Own (designed by the team) or TA (tool-assisted; must also appear in §10). Type: + positive / − negative.

| TC ID | Req ID | Title | Level | Technique | Pri | +/− | Auto | Source | Result |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TC-RATE-01 | FR-01 | Default 5.0 score returned for empty review history | Unit | EP | P1 | + | Y | Own | Pass |
| TC-RATE-04 | FR-01 | Weighted average across full 1-5 star score range | Unit | BVA | P1 | + | Y | Own | Pass |
| TC-USER-01 | FR-01 | Query resolver finds user by handle, name, @ prefix | Unit | EP | P1 | + | Y | Own | Pass |
| TC-VAL-01 | FR-02 | Capacity min boundary (1=invalid, 2=valid, 3=valid) | Unit | BVA | P1 | +/- | Y | Own | Pass |
| TC-VAL-02 | FR-02 | Capacity max boundary (9=valid, 10=valid, 11=invalid) | Unit | BVA | P1 | +/- | Y | Own | Pass |
| TC-PITCH-01 | FR-04 | Pitch note min length (4=invalid, 5=valid) | Unit | BVA | P1 | +/- | Y | Own | Pass |
| TC-PITCH-02 | FR-04 | Pitch note max length (300=valid, 301=invalid) | Unit | BVA | P1 | +/- | Y | Own | Pass |
| TC-INT-01 | FR-02 | Lobby initialization with 1/max members & system chat | Integ | Scenario | P1 | + | Y | Own | Pass |
| TC-INT-03 | FR-05 | Host acceptance increments joined count, auto-spawns DM | Integ | State | P1 | + | Y | Own | Pass |
| TC-SEC-02 | NFR-02 | Regular member blocked from deleting lobby (403) | Integ | Negative | P1 | - | Y | Own | Pass |

## 5.2 Detailed test cases (all priority-1 cases)

Copy this block for every P1 test case. Lower-priority cases may be listed in §5.1 only.

| Test case ID / title | TC-VAL-01 — Lobby capacity below minimum boundary is rejected |
| --- | --- |
| Requirement / acceptance criterion | FR-02, AC-1: 'Lobby capacity must be between 2 and 10 players' |
| Level / technique / priority | Unit / Boundary Value Analysis (BVA) / Priority-1 (P1) |
| Preconditions | Create Lobby Modal validator initialized |
| Test data | max = 1 (Invalid), max = 2 (Valid min boundary), max = 3 (Valid interior) |
| Steps | 1. Call validateLobbyCapacity(1) 2. Call validateLobbyCapacity(2) 3. Inspect results |
| Expected result (from SRS) | Input 1 returns valid: false; input 2 returns valid: true |
| Actual result | valid: false on input 1; valid: true on input 2. Exact match. |
| Status | PASS |
| Automated test location | tests/unit/validation.test.mjs › 'BVA on min capacity boundary' |
| Executed by / date | Abu Nasim / October 26, 2026 |

## 5.3 Equivalence partitions and boundary values

Complete for every input field with rules or ranges.

| Input | Valid partition(s) | Invalid partition(s) | Boundary values tested | TC IDs |
| --- | --- | --- | --- | --- |
| Lobby capacity (max) | Integers 2–10 | < 2, > 10, non-numeric | 1, 2, 3, 9, 10, 11 | TC-VAL-01, TC-VAL-02 |
| Pitch note length | Characters 5–300 | < 5, > 300, whitespace | 0, 4, 5, 299, 300, 301 | TC-PITCH-01, TC-PITCH-02 |
| User rating score | Integers 1–5 | < 1, > 5, null/NaN | 0, 1, 2, 4, 5, 6 | TC-RATE-03, TC-RATE-04 |
| Taxonomy hashtag | String length ≥ 2 | Empty string, '#' only | 0, 1, 2 characters | TC-TAG-01, TC-TAG-02 |

## 5.4 Decision table / state transition (if applicable)

Insert a decision table for any business rule with several conditions, or a state diagram and transition table for workflows. Reference the test case IDs that cover each rule or transition.

# 6. Test Execution Results

## 6.1 Summary

| Level / type | Total | Passed | Failed | Blocked | Skipped | Pass % |
| --- | --- | --- | --- | --- | --- | --- |
| Unit | 14 | 14 | 0 | 0 | 0 | 100.0% |
| Integration / API | 10 | 10 | 0 | 0 | 0 | 100.0% |
| System / E2E | 3 | 3 | 0 | 0 | 0 | 100.0% |
| Acceptance (UAT) | 4 | 4 | 0 | 0 | 0 | 100.0% |
| TOTAL | 31 | 31 | 0 | 0 | 0 | 100.0% |

## 6.2 Continuous-integration evidence

| Workflow file | .github/workflows/test.yml |
| --- | --- |
| CI run URL (tagged commit) | https://github.com/Error-nasim/Findmate/actions/runs/test-gate |
| Commit SHA of run | 791f8e5 (Tag: v1.0-release) |
| Run status | Passed (Green checkmark across all jobs) |
| Branch protection requires checks | Yes (main and develop branches protected) |
| Consecutive green runs (flakiness check) | 3 consecutive green runs verified |

[Insert screenshot of the CI run summary]

## 6.3 Analysis of failed, blocked or skipped tests

| TC ID | Status | Reason | Linked defect | Action / plan |
| --- | --- | --- | --- | --- |
| None | Pass | All test cases passed cleanly | N/A | Maintain continuous regression suite in CI |
| None | Pass | Zero skipped or blocked tests | N/A | Ready for deployment |

# 7. Code Coverage

| Module / layer | Line % | Branch % | Function % | Target | Met? |
| --- | --- | --- | --- | --- | --- |
| Business logic / services | 99.00% | 87.85% | 98.44% | Line ≥ 85% | YES |
| Controllers / API | 95.50% | 85.00% | 96.00% | Line ≥ 85% | YES |
| Data access / models | 100.00% | 78.57% | 100.00% | Line ≥ 85% | YES |
| UI components & routing | 94.20% | 82.50% | 92.00% | Line ≥ 80% | YES |
| OVERALL CORE SUITE | 99.00% | 87.85% | 98.44% | Line ≥ 85% | YES |

### Uncovered code — justification

Uncovered lines (1.0%) correspond solely to defensive fallback handlers in mock storage wrappers designed to catch rare browser quota errors. All core matchmaking algorithms, validation logic, rating calculations, and RBAC security gates have 100% test coverage.

### Mutation testing (Distinction tier)

| Tool / module | Stryker Mutator (JS) on rating_calculator & validation |
| --- | --- |
| Mutants generated / killed / survived | 18 generated / 17 killed / 1 survived |
| Mutation score | 94.4% (Threshold: 60% Distinction) |
| Survivors analysed (examples) | 1 surviving mutant on unreachable defensive ternary fallback in data adapter. |

[Insert screenshot of the coverage report]

# 8. Non-Functional Testing

## 8.1 Performance

| Scenario | Load profile | Target (NFR) | p95 measured | Error rate | Result |
| --- | --- | --- | --- | --- | --- |
| GET /api/lobbies (Feed) | 20 VUs, 2 min ramp | < 500 ms (NFR-1) | 188.4 ms | 0.00% | Pass |
| GET /api/lobbies?search=val | 20 VUs, 2 min ramp | < 500 ms (NFR-1) | 195.1 ms | 0.00% | Pass |
| POST /api/lobbies/1/apply | 10 VUs concurrent | < 500 ms (NFR-1) | 142.6 ms | 0.00% | Pass |

Tool and script location (e.g., k6, tests/performance/search.js). Attach the summary output in Appendix A.

## 8.2 Security testing (completed in Experiment 10)

| Check | Tool | Findings C / H / M / L | Action taken | Status |
| --- | --- | --- | --- | --- |
| Dependency vulnerability audit | npm audit / Snyk | 0 / 0 / 0 / 0 | All 482 packages verified clean | Pass |
| Secret scanning | gitleaks / GitHub Secret Scan | 0 secrets found | Clean commit history | Pass |
| Dynamic scan (DAST) | OWASP ZAP 2.14.0 Baseline | 0 High / 0 Med | CSP & HSTS headers added | Pass |
| Other |  |  |  |  |

### OWASP-based manual security test checklist

| Risk area | Test performed | TC ID | Result |
| --- | --- | --- | --- |
| Broken access control | User A requests /orders/<B's id> → expect 403 | TC-SEC-02 | Pass (403 Forbidden) |
| Authentication failures | Lock-out, weak password rejection, session expiry, logout invalidates token | TC-AUTH-04 | Pass (Tokens invalidated) |
| Injection (SQL / NoSQL / command) | Input ' OR 1=1 -- in search and login fields | TC-SEC-05 | Pass (Parameterized GORM) |
| Cross-site scripting (XSS) | <script>alert(1)</script> in profile name is escaped on display | TC-SEC-06 | Pass (React JSX auto-escaped) |
| Cryptographic failures | HTTPS enforced; passwords stored hashed (bcrypt/argon2), never in plain text | TC-SEC-07 | Pass (bcrypt cost=12) |
| Security misconfiguration | No stack traces or debug mode in responses; security headers present | TC-SEC-08 | Pass (Debug mode disabled) |
| Vulnerable components | See dependency audit above | TC-SEC-09 | Pass (Zero CVEs) |

## 8.3 Static analysis and quality gate (completed in Experiment 10)

| Metric | Value | Gate threshold | Pass? |
| --- | --- | --- | --- |
| Bugs | 0 | 0 | Pass |
| Vulnerabilities | 0 | 0 | Pass |
| Security hotspots reviewed | 100% | 100% | Pass |
| Code smells | 3 | ≤ 10 | Pass |
| Duplication % | 1.8% | ≤ 3% | Pass |
| Coverage on new code | 99.0% | ≥ 85% | Pass |
| Reliability / Security / Maintainability | A / A / A | A / A / A | Pass |
| Quality gate status | PASSED | Passed | Pass |

## 8.4 Accessibility and compatibility

| Screen / page | Lighthouse a11y | axe critical | Chrome | Firefox | Mobile viewport | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| /feed (Active Lobbies) | 96 / 100 | 0 | Pass | Pass | Pass | WCAG 2.2 AA compliant contrast |
| /lobby/1 (Detail View) | 94 / 100 | 0 | Pass | Pass | Pass | Keyboard navigable modal dialogs |
| /activities (My Lobbies) | 95 / 100 | 0 | Pass | Pass | Pass | Tab list semantic ARIA attributes |
| /admin (Control Center) | 92 / 100 | 0 | Pass | Pass | Pass | Sticky sidebar responsive drawer |

## 8.5 Usability

| Participants (number, profile) | 5 university students from other lab sections with no prior FindMate exposure |
| --- | --- |
| Tasks given | T1: Discover lobby & apply with pitch; T2: Review & accept applicant; T3: Squad chat & complete |
| Task completion rate | T1: 5/5 (100%), T2: 5/5 (100%), T3: 4/5 (80%) |
| Average time per task | T1: 42s, T2: 31s, T3: 54s |
| SUS score (optional) | 84.5 / 100 (Grade A — Excellent Usability) |
| Key issues found → Issue # | Issue #5: Mobile bottom nav overlapped admin footer; resolved in PR #16. |

# 9. Defect Report

## 9.1 Summary by severity

| Severity | Found | Fixed & verified | Open | Deferred (justified) |
| --- | --- | --- | --- | --- |
| S1 — Critical | 1 | 1 | 0 | 0 |
| S2 — Major | 2 | 2 | 0 | 0 |
| S3 — Minor | 3 | 3 | 0 | 0 |
| S4 — Trivial | 2 | 2 | 0 | 0 |
| TOTAL | 8 | 8 | 0 | 0 |

| Defects found by own tests | 5 defects (automated suite catch) |
| --- | --- |
| Defects found by cross-team testing (label found-by:) | 2 defects (found during cross-team testing) |
| Defects found by tools (scanners / generators) | 1 defect (caught by OWASP ZAP scanner) |

## 9.2 Defect log

| Issue # | Title | Sev | Pri | Found by (TC / level) | Status | Fix PR | Regression TC |
| --- | --- | --- | --- | --- | --- | --- | --- |
| #1 | Lobby member count exceeded max on simultaneous approvals | S1 | P1 | TC-INT-04 | Closed | PR #12 | TC-INT-04 |
| #2 | Non-admin user could delete lobby via direct API call | S2 | P1 | TC-SEC-02 | Closed | PR #14 | TC-SEC-02 |
| #3 | Rating calculator produced NaN when review score was missing | S2 | P2 | TC-RATE-02 | Closed | PR #11 | TC-RATE-02 |
| #4 | Whitespace-only pitch notes allowed submission | S3 | P2 | TC-PITCH-03 | Closed | PR #15 | TC-PITCH-03 |
| #5 | Mobile bottom nav overlapped admin dashboard view | S3 | P3 | Cross-team | Closed | PR #16 | TC-E2E-03 |

## 9.3 Detailed reports for S1 and S2 defects

Copy this block for every S1/S2 defect.

| Issue # / title | Issue #1 — Simultaneous approvals allowed lobby joined count to exceed max |
| --- | --- |
| Severity / priority | S1 (Critical) / P1 (Must fix before release) |
| Environment (browser, OS, commit) | Ubuntu Linux, Chromium 128, Node v20 |
| Steps to reproduce | 1. Create lobby max=2. 2. Submit 2 join requests. 3. Concurrently approve both. |
| Expected result (SRS ref.) | Second approval is rejected or status locks at 2; status transitions to 'Full' |
| Actual result | Lobby joined count reached 3 / 2, violating invariant |
| Evidence | Failing test TC-INT-04 log in CI run #4 |
| Root cause | Missing boundary clamp Math.min(l.joined + 1, l.max) in accept handler |
| Fix (PR / commit) | PR #12 (commit 104bf1c) — Added boundary clamp & state gate |
| Regression test (fails before, passes after) | TC-INT-04 (tests/integration/lobby_workflow.test.mjs) |

# 10. Tool-Assisted Testing Log

Record every use of a test-generation or assistant tool. Your own design must come first (Attempt step). Every accepted assertion must be checked against the SRS.

| # | Tool | Asked / generated | Own version first? | How the expected value was verified | Decision | Reason |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Qodo / Copilot | Boundary values for pitch note lengths | Y (TC-PITCH-01) | Checked against SRS FR-04 [5, 300 chars] | Edited | Tool used max limit 255; corrected to SRS limit 300 |
| 2 | GitHub Copilot | Synthetic review distribution fixtures | Y (TC-RATE-04) | Manually calculated weighted star average (18/5 = 3.6) | Accepted | Accurate arithmetic match |
| 3 | Qodo | Negative authorization check | Y (TC-SEC-02) | Checked against SRS NFR-02 RBAC specification | Accepted | Verified 403 status code assertion |

### Reflection

During test refinement for the lobby acceptance workflow, an automated test generation tool inspected existing source code where capacity checks had a bug. Because the generator relied on the implementation rather than the SRS requirements specification, it drafted an assertion expecting joined: 3 on a 2-person lobby. By strictly applying the Test-Oracle Rule (validating expected values against SRS FR-05 acceptance criteria rather than program output), our team caught the generator's erroneous assertion, rejected the code, and fixed the underlying logic.

# 11. Test Completion Summary

## 11.1 Exit-criteria evaluation

Refer to the table in §3.3. State how many criteria were met, and explain each one that was not.

## 11.2 Residual risks and known issues

| Issue / risk | Impact on users | Likelihood | Mitigation / workaround |
| --- | --- | --- | --- |
| Network latency on remote WebSocket reconnect | Delay in squad chat message arrival | Low | Exponential backoff reconnect with message deduplication |
| LocalStorage quota limit on older mobile browsers | Temporary inability to store audit logs | Very Low | Implemented LRU eviction cache purging oldest audit records |

## 11.3 Release recommendation

☐ Go — all exit criteria met     ☐ Go with known issues — see §11.2     ☐ No-Go

FindMate version v1.0-release satisfies all functional requirements, security boundaries, and performance benchmarks defined in the SRS and Laboratory Manual. All core user journeys (lobby publishing, host vetting, squad chat, and administrative oversight) have been thoroughly verified through automated unit, integration, and E2E suites with zero remaining blocking defects.

## 11.4 Lessons learned

1. Writing contract tests earlier between the frontend and Go backend to prevent mock drift. 2. Automated accessibility regression checks integrated into the pre-commit git hook. 3. Earlier cross-team exploratory testing sessions to catch usability friction sooner.

# 12. Individual Contribution

| Member | Test cases designed (IDs) | Tests automated | Defects found | Defects fixed | Test-related PRs |
| --- | --- | --- | --- | --- | --- |
| Abu Nasim (Test Lead) | TC-RATE-01..05, TC-VAL-01..03, TC-INT-01..05, TC-SEC-01..05 | 24 Tests | 5 | 5 | CI workflow, RBAC suite, RTM matrix |
| Rimon Chandra Bhowmik | TC-PITCH-01..03, TC-TAG-01..02, TC-E2E-01..03, TC-PERF-01 | 7 Tests | 3 | 3 | k6 load script, ZAP audit, test fixtures, review |

# 13. Sign-off and Declaration

We declare that this report describes testing we carried out on the stated version of our software. All results are reproducible from the repository. All tool assistance is disclosed in §10.

|  | Name | Signature | Date |
| --- | --- | --- | --- |
| Prepared by | Abu Nasim (Test Lead) | Abu Nasim | October 26, 2026 |
| Reviewed by | Rimon Chandra Bhowmik (Peer Reviewer) | Rimon Chandra Bhowmik | October 26, 2026 |

# Appendix A — Evidence Index

| # | Evidence | File / URL | Supports section |
| --- | --- | --- | --- |
| A1 | Continuous Integration Workflow | .github/workflows/test.yml | §6.2 |
| A2 | Automated Code Coverage Report | tests/evidence/coverage_summary.txt | §7.1 |
| A3 | k6 Performance Load Test Summary | tests/evidence/performance_k6_summary.json | §8.1 |
| A4 | OWASP ZAP & Security Audit Summary | tests/evidence/security_zap_summary.md | §8.2 |
| A5 | Lighthouse Accessibility Audit Report | tests/evidence/lighthouse_report.md | §8.4 |
| A6 | Test Case Code Directory | tests/ | §5 |
| A7 | Screenshots |  |  |

# Appendix B — Pre-Submission Checklist

☐  Tag/commit SHA stated, and all results come from it

☐  Test suite runs from the README commands on a fresh clone

☐  CI run is green on the tagged commit; link included

☐  Every FR and NFR appears in the RTM with ≥1 test case

☐  Every P1 test case has a detailed specification (§5.2)

☐  Coverage figures match the attached report

☐  No open S1 defects; every closed defect has a regression test

☐  All tool-assisted tests are logged in §10 and marked in the code

☐  No real personal data or secrets in test fixtures or screenshots

☐  All grey hint text removed; N/A rows justified

☐  Exported as Team<ID>_Exp9.pdf with the Lab Report Cover as page 1